Team Meeting

# Contents

[Contents 1](#_Toc55520363)

[Meeting Details 1](#_Toc55520364)

[Agenda Items 1](#_Toc55520365)

[Minutes 2](#_Toc55520366)

[Action Items 3](#_Toc55520367)

# Meeting Details

|  |  |  |  |
| --- | --- | --- | --- |
| Date: | 12/11/2020 | Scrum Master: | Scott Graham |
| Time: | 16:00 | **Note Taker:** | Alex Duthie |
| Attendees: | | **Moderator:** | Vittorio Rivabella (Slack Admin) |
| * Vittorio Rivabella * Scott Graham * Damir Elsik * Alex Duthie | | **Agenda Planner:** | Damir Elsik |
| Apologies: | | **Action Items Planner:** | Andrew Ellen |
| * Andrew Ellen | | **Lecturers:** | Douglas Barr & Tom McCallum |

# Agenda Items

* Database alignment
* Plugin alignment
* General alignment
* Description Review
* Product name decision/ brainstorm?
* Merge work into one repo

# Minutes

* No extension and no database yet, so a dummy plugin needs to be created
  + Plugin will need a button to the main website
  + Make it work on Amazon

# Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| Action Item | Assigned to | Deadline? | Status |
| Reformat description | Alex | ASAP | In progress |
| Create a dummy plugin using what is in the repo.  Start creating something that can inject inside of an amazon page. | Vittorio | ASAP | In progress |
| Populate the HTML that is injected into the plugin’s page.  Suggest better alternatives to the product using a list and buttons. | Vittorio | ASAP | In progress |
| Clean up footprint details on user profile.  User profile customization (dummy)  Change logo.  Nav bar and dummy point shop. | Scott | ASAP | In progress |
| Video Resources need to be collected | Vittorio/ Alex | ASAP | In progress |
| Get everything into one repo | Everyone | ASAP | In progress |